# Project Vision Document

Project: Automation Exercise Hybrid Automation Framework
Framework: Playwright + TypeScript
Version: 1.0
Prepared By: QA Lead
Status: Draft

# 1. Project Overview

The Automation Exercise Hybrid Automation Framework is a portfolio-driven Software Quality Assurance (SQA) project designed to demonstrate the complete lifecycle of modern test automation using Playwright and TypeScript. The project follows a structured QA engineering approach from application analysis through framework design, automation, reporting, and CI/CD integration. It combines UI automation, API automation, and Hybrid End-to-End automation within a single scalable and maintainable framework.

# 2. Project Goal

The primary goal is to build a scalable, maintainable, and production-inspired hybrid automation framework that demonstrates professional QA engineering practices. Objectives include automating critical UI workflows, validating backend APIs, implementing hybrid UI/API testing, showcasing reusable architecture, integrating CI/CD, generating reports, and serving as a professional portfolio project.

# 3. Target Application

Application: Automation Exercise

Website: https://automationexercise.com/

Application Type: Public demo e-commerce web application.

Purpose: Selected because it offers realistic business workflows and public APIs suitable for UI and API automation.

# 4. Business Domain

The application represents an online retail platform where users can register, log in, browse and search products, manage shopping carts, complete checkout-related workflows, submit contact requests, and consume product APIs.

# 5. Project Scope

In Scope:

• UI Automation (Home, Signup/Login, Products, Search, Cart, Contact Us, Checkout-related flows)

• API Automation (Products, Brands, Search, Authentication where applicable)

• Hybrid UI + API End-to-End automation

• Framework capabilities including POM, Fixtures, Configuration Management, Parallel Execution, Retry, Reporting, Screenshots, Trace, Video, GitHub Actions.

Out of Scope (Phase 1):

• Performance Testing

• Security Testing

• Mobile Automation

• Visual Regression

• Accessibility Testing

• Database Validation

• Contract Testing

• Cloud Execution Platforms

# 6. Technology Stack

Language: TypeScript

Automation Framework: Playwright

Runtime: Node.js

Package Manager: npm

API Testing: Playwright APIRequestContext

Reporting: Playwright HTML Report (Allure optional)

Version Control: Git & GitHub

CI/CD: GitHub Actions

IDE: Visual Studio Code

# 7. Portfolio Objectives

Demonstrate framework architecture, QA engineering best practices, reusable Page Object Model, UI and API automation, hybrid testing, CI/CD integration, maintainable code, and professional documentation.

# 8. Target Audience

QA Managers, Senior QA Engineers, SDETs, Engineering Managers, Technical Interviewers, and Recruiters.

# 9. Success Criteria

Framework Quality: Modular, reusable, maintainable, scalable.

Test Coverage: Critical UI, API, and Hybrid scenarios automated.

Execution: Stable local, parallel, cross-browser execution with reports.

DevOps: GitHub Actions execution with report artifacts.

Documentation: Complete QA documentation and professional README.

# 10. Expected Deliverables

Project Vision, Application Analysis, Requirement Analysis, Test Plan, Test Strategy, Test Scenarios, Test Cases, Test Data, Automation Scope, Framework Architecture, Playwright Framework, UI/API/Hybrid Test Suites, Execution Reports, Defect Report, QA Metrics, Test Summary Report, Release Readiness Report, README, GitHub Repository, LinkedIn Project Showcase.

# Step 1 Review

This version establishes a strong project foundation. Before proceeding to Step 2, the document should be enhanced with Business Objectives, Quality Objectives, Guiding Principles, Stakeholders, Risks, Assumptions, and Constraints to reach enterprise-level quality.